## Slide 1: CP SS19
Work-, Dev-Flow & Architecture

## Slide 2: Workflow
Kanban (Backlog, ToDo, In Progress, Done)
Github projects as project mgmt tool
GitHub issues for implementation tasks
Feedback loops as needed
User stories
Regular planning / refinement of stories and issues
GitHub issue templates

## Slide 3: Devflow
Simplified GitFlow
  Branches: master, feature/…, fix/…, refactor/…
  Opening PR into master
Clear and consistent commit messages
  Short title: Add, Update, Change, Remove, …
  Detailed body if needed
  Related issues
At least 1 or 2 reviews before merging
CI checks: linter, tests, ...

## Slide 4: Architecture
Smart
Meter
Prosumer
EOA
Authority
Node
Utility
Validator
Set
Produce / Consume Tx
Uses /
Is part of
Data
Stream
External
Netting Tx
Lazy
Local
Web UI
Notes: ValidatorSet contract to trigger -> netting tx
Interval target ~ 1h, 15 mins
For mock a value each 60 secs
Send produce / consume tx every minute
UI types: household internal view and exposed view: prices

## Slide 5: Tech Stack
Mock Sensor - Node.js, REST API (Koa / Express)
Prosumer - Node.js, web3.js / ethers.js, REST API (Koa / Express)
Authority Node - Parity
UI - React
Contracts - Solidity, truffle
DOCKERFILE for each component and docker-compose
Notes: Where is sensor data stored?
Why proof of wokr? -> Don't forget to mention
Simpler stack prefered
Test workflow ...Before commiting to it